## Slide 1: Kilkenny City Library Presentation to Members at Council Meeting 23rd October 2017

## Slide 2: City Library – Current Context
KCC Capital Budget 2017-2019
  Adopted by Members in June 2017
  Includes new City Library (€4.5million)
  Includes commitment to re-assess preferred location for City Library
National Library Capital Programme 2016–2021
€2.45m multi annual allocation approved for Kilkenny
      €0.75m 2019
      €1.40m 2020
      €0.30m 2021

## Slide 3: City Library - Requirements
A City Library will:
Provide a Central Library with the capacity to adequately support branches supporting local communities & local culture
Enhance opportunities for learning, research, creativity and civic engagement
Strengthen the library service serving all Kilkenny citizens into the future.
Create a space which will be developed as a natural point in the City for people to gather and exchange information.
Provide a multifunctional space to accommodate users changing needs and requirements.
A 1500sqm City Library will accommodate:-
New and improved spaces
Expanded children’s space
Expanded adult space
New teen and adult area
ICT learning hub with new technologies
Community/exhibition spaces

## Slide 4: Summary of decisions taken in relation to 75/76 John Street, Kilkenny
February 2007 – KCC Members agreed to purchase 75/76 John St
March 2008 - KCC & KBC Members approved plans for redevelopment for Library, Council offices, Decentralisation Offices, Riverside Park, Pedestrian Bridge. Car Park and Public Circulation Area.
March 2010 – KCC members agreed to the procurement of design for library and offices.
April 2012 – KCC & KBC members approves the proposed design
July 2013 – KCC & KBC members approved Part 8 proposal
January 2014- KCC members received report on proposed demolition works, detailed design and cost estimate
February 2015 – Members agreed to look at alternative location for new library
January 2017- Approval to Part 8 for Evan’s Home redevelopment & concept for creative/cultural quarter discussed to include new enhanced Library
June 2017- Members approved Capital Budget 2017-2019 which included €4.5m for City Library.

## Slide 5: Proposal for Consideration
Develop John’s Quay as a Cultural/Arts Campus
  Butler Gallery at refurbished Evan’s Home (ready for tender, subject to funding)
  City Library incorporating existing Carnegie Library
  Create new Public Plazas at Evan’s Home/Carnegie Car Park
Part 8 approval in place for 1700sqm accommodation at John Street Kilkenny.
Use as alternative office accommodation, consolidating all Council services on one campus
  Desk/Office Capacity at Meubles Site circa 96 to 116 maximum
  Relocate staff to County Hall campus from other locations in the City

## Slide 6: Additional Points for Information
Oct. 2017 preliminary estimate for 1500sqm City Library at Carnegie Site
  Approx cost is €4.5 to €5 million
  €2.45m approved in Library Capital Programme – draw down by end of 2021.
  Provision of €2.5m required in 2019–2021 Capital Budget
Loss of circa 50 car parking spaces at Carnegie (net car-parking revenue €40,000/annum)
  requirement for replacement, proximate car-parking
Rental costs for Parliament Street and John’s Green to be utilised towards funding new loan requirements
Buildings at No 1 & 6 Dean Street - alternative use or sell

## Slide 7: Decision required
Proceed to appoint Design Team to develop Carnegie Library as the new Library Complex.